# HarmonyXR Gaze-Pose Context System Project Completion and Status Report

# HarmonyXR Gaze-Pose Context System

## Project Completion and Status Report

Report Date: May 15, 2026
Project: HarmonyXR Gaze-Pose Context System
Prototype: Adaptive XR Context Prototype
Current Branch: research/gaze-pose-context-communication-v0
Primary Scope: Unity XR proof-of-concept for context inference, adaptive guidance, headset evidence, and research communication.

## 1. Executive Summary

The HarmonyXR Gaze-Pose Context proof-of-concept has progressed from a technical Unity XR prototype into a more polished, research-driven adaptive XR demonstration. The current system runs as a headset-based object-sorting experience and communicates the research purpose more clearly through onboarding, live guidance, adaptive support messages, runtime QA evidence, and a completion summary.

The prototype demonstrates that multimodal XR signals can be captured during a task and used to infer user context states such as Engaged, Distracted, Transitioning, and Idle. Based on these inferred states, the interface adapts user-facing guidance and support without changing the approved research scope or adding unrelated gameplay systems.

The current project is ready for internal review, stakeholder demonstration, and paper-supporting evidence use. Remaining work is mainly final presentation validation, paper refinement, and any supervisor-requested documentation adjustments.

## 2. Project Objective

The main objective of this work was to improve the Unity XR proof-of-concept so first-time users, clients, supervisors, and stakeholders can clearly understand:

- what the application is,

- why the user is performing the task,

- what the system is detecting,

- what research problem is being addressed,

- and why adaptive XR behavior matters.

The work stayed within the approved proof-of-concept boundary. No new gameplay loop, unrelated study system, mobile-phone mode, or expanded research architecture was added.

## 3. Initial Project State

At the start of this improvement cycle, the core technical pipeline already existed:

- TrainingSimulation object-sorting task,

- context inference pipeline,

- four context states: Engaged, Distracted, Transitioning, and Idle,

- user guide panel,

- adaptive behavior support,

- debug/QA overlay,

- context logging.

However, the experience still felt closer to a technical Unity prototype than a polished research demonstration. The main gaps were communication, readability, stakeholder confidence, and presentation quality.

Key issues identified:

- onboarding explained the task more than the research purpose,

- users could understand sorting but not the value of multimodal context inference,

- UI panels were visually dense or debug-like,

- completion feedback did not strongly communicate research success,

- QA evidence was useful but needed clearer export and interpretation,

- headset demo visuals were still plain due to the default skybox.

## 4. Work Completed

### 4.1 Onboarding and Research Communication

The onboarding flow was improved to explain the application as an adaptive XR research prototype rather than only a sorting task.

Completed improvements:

- added clearer research-purpose language,

- improved explanation of the four context states,

- refined instructional wording for professional tone,

- made onboarding progression user-controlled,

- reduced dense paragraph-style guidance,

- improved visual hierarchy and spacing,

- aligned the guide panel more comfortably for headset viewing.

Current result:

The user is introduced to the experience step by step and can understand that the sorting task is used to create observable behavior for context inference.

### 4.2 Adaptive XR Guidance

The prototype now communicates adaptive behavior more clearly during runtime.

Implemented adaptive behavior communication:

- Engaged: continues normal task guidance when the user appears focused,

- Distracted: presents refocus or attention guidance,

- Transitioning: gives soft guidance while the user moves between task steps or targets,

- Idle: presents adaptive support actions such as Continue, Take a break, and Recenter view,

- Incorrect selection: shows corrective guidance when the wrong object is selected,

- Completion: presents a research-focused summary after all objects are sorted.

Current result:

The adaptive behavior is visible to users and stakeholders as runtime guidance and support, not only as hidden internal state logic.

### 4.3 Object Task Feedback

The object-sorting task was refined so the user receives clearer feedback when the active object does not match the selected object.

Completed improvements:

- added incorrect-object selection messaging,

- reinforced the active task object,

- helped users recover without changing the task design,

- preserved the simple research-controlled interaction flow.

Current result:

The task is easier to follow, and incorrect selections now support the research narrative by showing context-aware guidance.

### 4.4 QA and Runtime Evidence Logging

Runtime QA evidence was improved so important context values can be reviewed from headset console logs.

Captured QA fields include:

- STATE,

- CONF,

- BOUND,

- AOI,

- POSTURE,

- FIX,

- DWELL,

- SACC,

- BODY,

- HAND,

- PINCH,

- DIST.

Current result:

The system produces runtime QA evidence that supports research validation and explanation of the context inference pipeline.

### 4.5 QA Panel and Developer Presentation

The QA/Event panel behavior was refined to reduce the debug-build feeling during normal user interaction.

Completed improvements:

- avoided showing the QA panel for simple pinch actions alone,

- repositioned the panel away from the main interaction area,

- improved terminology from developer/debug language toward research-oriented language,

- kept QA information available for evidence and developer explanation.

Current result:

The normal user experience is cleaner, while QA mode remains useful for demonstrating internal evidence when required.

### 4.6 End-of-Session Completion Experience

The final completion screen was redesigned to make the result clearer and more professional.

Completed improvements:

- improved spacing and hierarchy,

- added stronger task-completion messaging,

- removed repeated or merged text,

- highlighted adaptive XR context analysis completion,

- presented a clearer research proof statement.

Current result:

The end of the experience now communicates that the task was completed and that adaptive XR context analysis was demonstrated.

### 4.7 Headset Evidence Collection

A combined headset evidence run was completed and organized.

Evidence collected:

- full headset evidence video,

- Unity/ADB console evidence,

- filtered QA evidence,

- processed QA metrics table,

- state coverage table,

- adaptation event table,

- stability/latency summary table,

- evidence summary documentation.

Verified context-state coverage:

| State | Observed | Count | First Timestamp | Last Timestamp |
| --- | --- | --- | --- | --- |
| Engaged | Yes | 15 | 05-14 16:19:18.956 | 05-14 16:21:33.401 |
| Distracted | Yes | 30 | 05-14 16:16:46.104 | 05-14 16:21:55.453 |
| Transitioning | Yes | 100 | 05-14 16:19:28.044 | 05-14 16:21:48.434 |
| Idle | Yes | 24 | 05-14 16:16:49.126 | 05-14 16:22:02.470 |

Current result:

The evidence package supports the claim that all four context states were observed during headset execution.

### 4.8 Research Paper Draft

A Lavanya-focused research paper draft was prepared using current implementation details and collected evidence.

Completed outputs:

- Markdown paper source,

- DOCX paper draft,

- PDF paper draft,

- supporting figures,

- Phase 4/user study treated only as future work.

Current result:

The paper draft is available for review and further refinement. It does not claim completed user-study results.

### 4.9 Demo Presentation Preparation

The project was prepared for presentation through script and visual-polish work.

Completed improvements:

- prepared a LinkedIn/company demo voiceover script,

- aligned the script with the actual headset flow,

- described onboarding, task execution, incorrect selection, adaptive support, evidence logging, and completion,

- added a custom neutral demo skybox to replace the Unity default skybox in the TrainingSimulation scene.

Current result:

The demo is better prepared for video recording and stakeholder presentation. The new skybox should be visually checked in Unity/headset before final sharing.

## 5. Evidence Files

Primary evidence files currently available:

- Full headset evidence video: 20260514_run01_full-evidence.mp4

- Full console evidence: 20260514_run01_console-evidence.txt

- Filtered QA evidence: 20260514_run01_filtered-evidence.txt

- QA metrics table: qa_metrics_extract.csv

- State coverage table: state_coverage_table.csv

- Adaptation event table: adaptation_event_table.csv

- Stability/latency table: stability_latency_table.csv

- Evidence summary: EVIDENCE_SUMMARY_20260514.md

These files are stored under the Research_Evidence folder using the organized evidence structure created for the project.

## 6. Current Project Status

Current status:

The approved Unity XR proof-of-concept implementation is functionally complete for the current research-demonstration scope and is ready for review, demo recording, and paper-supporting use.

Reason for this status:

- the headset experience runs and supports the sorting task,

- onboarding and guidance now communicate the research purpose,

- the system demonstrates four context states,

- adaptive guidance is visible during runtime,

- incorrect selection and idle support behavior are represented,

- completion screen communicates research success,

- QA metrics are captured in headset logs,

- all four context states are present in processed evidence,

- paper draft and evidence package are prepared,

- visual presentation has been improved with a custom demo skybox.

This status does not mean the full research program is complete. It means the current proof-of-concept and evidence package are complete enough for supervisor review, stakeholder demonstration, and paper-draft support.

## 7. Remaining Work

Remaining work is limited to review, validation, and final presentation tasks:

- validate the new skybox visually in Unity and headset,

- record the final demo video using the prepared script,

- review the paper draft with supervisor/team feedback,

- update the paper if requested,

- avoid claiming Phase 4 user-study outcomes until that work is actually conducted,

- keep evidence files organized for final submission and presentation.

## 8. Important Limitations

The following limitations should be stated clearly when presenting the project:

- This is a proof-of-concept, not a completed large-scale user study.

- Phase 4/user-study work is future work unless separately completed.

- The adaptive behavior is intentionally lightweight and focused on guidance/support.

- The system adapts UI guidance and feedback; it does not introduce unrelated gameplay or autonomous task redesign.

- room_scale posture values should be interpreted as spatial/boundary context, not strict sitting/standing classification.

- The current evidence supports runtime state coverage and signal logging, but formal statistical user validation remains outside the completed scope.

## 9. Final Assessment

The project has successfully moved from a technically working Unity XR prototype to a clearer, more presentable adaptive XR research proof-of-concept.

The current implementation demonstrates:

- headset-based task execution,

- multimodal XR signal capture,

- context-state inference,

- adaptive runtime guidance,

- corrective task feedback,

- idle support behavior,

- research-focused completion summary,

- QA evidence logging,

- organized evidence package,

- and presentation-ready documentation outputs.

The project is currently suitable for final demo preparation, internal team review, stakeholder explanation, and research-paper refinement within the approved scope.