# HarmonyXR Gaze-Pose Context System

## Project Completion and Status Report

Report Date: May 20, 2026
Project: HarmonyXR Gaze-Pose Context System
Prototype: Adaptive XR Context Prototype
Current Branch: research/harmonyxr/unity-6.4-migration
Primary Scope: Unity 6 XR proof-of-concept for context inference, adaptive guidance, Quest execution, headset evidence, and research communication.

## 1. Executive Summary

The HarmonyXR Gaze-Pose Context proof-of-concept has progressed from a technical Unity XR prototype into a polished, research-driven adaptive XR demonstration that has now been migrated and verified on Unity 6000.4.7f1. The current system runs as a Quest-based object-sorting experience and communicates the research purpose through onboarding, live guidance, adaptive support messages, runtime QA evidence, app-generated context logs, and a completion summary.

The prototype demonstrates that multimodal XR signals can be captured during a task and used to infer user context states such as Engaged, Distracted, Transitioning, and Idle. Based on these inferred states, the interface adapts user-facing guidance and support without changing the approved research scope or adding unrelated gameplay systems. The May 20 Quest QA run produced a valid app context log with 2,220 records and all four context states.

The current project is ready for internal review, stakeholder demonstration, and paper-supporting evidence use. Remaining work is limited to final visual evidence capture, manual QA note completion, optional demo video capture, and any supervisor-requested documentation adjustments.

## 2. Project Objective

The main objective of this work was to improve the Unity XR proof-of-concept so first-time users, clients, supervisors, and stakeholders can clearly understand:

- what the application is,

- why the user is performing the task,

- what the system is detecting,

- what research problem is being addressed,

- and why adaptive XR behavior matters.

The work stayed within the approved proof-of-concept boundary. No new gameplay loop, unrelated study system, mobile-phone mode, or expanded research architecture was added.

## 3. Initial Project State

At the start of this improvement cycle, the core technical pipeline already existed:

- TrainingSimulation object-sorting task,

- context inference pipeline,

- four context states: Engaged, Distracted, Transitioning, and Idle,

- user guide panel,

- adaptive behavior support,

- debug/QA overlay,

- context logging.

However, the experience still felt closer to a technical Unity prototype than a polished research demonstration. The main gaps were communication, readability, stakeholder confidence, and presentation quality.

Key issues identified:

- onboarding explained the task more than the research purpose,

- users could understand sorting but not the value of multimodal context inference,

- UI panels were visually dense or debug-like,

- completion feedback did not strongly communicate research success,

- QA evidence was useful but needed clearer export and interpretation,

- headset demo visuals were still plain due to the default skybox.

## 4. Work Completed

### 4.1 Onboarding and Research Communication

The onboarding flow was improved to explain the application as an adaptive XR research prototype rather than only a sorting task.

Completed improvements:

- added clearer research-purpose language,

- improved explanation of the four context states,

- refined instructional wording for professional tone,

- made onboarding progression user-controlled,

- reduced dense paragraph-style guidance,

- improved visual hierarchy and spacing,

- aligned the guide panel more comfortably for headset viewing.

Current result:

The user is introduced to the experience step by step and can understand that the sorting task is used to create observable behavior for context inference.

### 4.2 Adaptive XR Guidance

The prototype now communicates adaptive behavior more clearly during runtime.

Implemented adaptive behavior communication:

- Engaged: continues normal task guidance when the user appears focused,

- Distracted: presents refocus or attention guidance,

- Transitioning: gives soft guidance while the user moves between task steps or targets,

- Idle: presents adaptive support actions such as Continue, Take a break, and Recenter view,

- Incorrect selection: shows corrective guidance when the wrong object is selected,

- Completion: presents a research-focused summary after all objects are sorted.

Current result:

The adaptive behavior is visible to users and stakeholders as runtime guidance and support, not only as hidden internal state logic.

### 4.3 Object Task Feedback

The object-sorting task was refined so the user receives clearer feedback when the active object does not match the selected object.

Completed improvements:

- added incorrect-object selection messaging,

- reinforced the active task object,

- helped users recover without changing the task design,

- preserved the simple research-controlled interaction flow.

Current result:

The task is easier to follow, and incorrect selections now support the research narrative by showing context-aware guidance.

### 4.4 QA and Runtime Evidence Logging

Runtime QA evidence was improved so important context values can be reviewed from headset console logs.

Captured QA fields include:

- STATE,

- CONF,

- BOUND,

- AOI,

- POSTURE,

- FIX,

- DWELL,

- SACC,

- BODY,

- HAND,

- PINCH,

- DIST.

Current result:

The system produces runtime QA evidence that supports research validation and explanation of the context inference pipeline.

### 4.5 QA Panel and Developer Presentation

The QA/Event panel behavior was refined to reduce the debug-build feeling during normal user interaction.

Completed improvements:

- avoided showing the QA panel for simple pinch actions alone,

- repositioned the panel away from the main interaction area,

- improved terminology from developer/debug language toward research-oriented language,

- kept QA information available for evidence and developer explanation.

Current result:

The normal user experience is cleaner, while QA mode remains useful for demonstrating internal evidence when required.

### 4.6 End-of-Session Completion Experience

The final completion screen was redesigned to make the result clearer and more professional.

Completed improvements:

- improved spacing and hierarchy,

- added stronger task-completion messaging,

- removed repeated or merged text,

- highlighted adaptive XR context analysis completion,

- presented a clearer research proof statement.

Current result:

The end of the experience now communicates that the task was completed and that adaptive XR context analysis was demonstrated.

### 4.7 Headset Evidence Collection

A combined headset evidence run was completed and organized on May 14, 2026. A second Unity 6 Quest QA evidence run was completed on May 20, 2026 after migration to Unity 6000.4.7f1.

Evidence collected:

- May 14 headset evidence video and processed QA tables,

- May 20 ADB device and package evidence,

- May 20 Android activity dump confirming UnityPlayerGameActivity,

- May 20 Unity runtime logcat evidence,

- May 20 error-only logcat evidence,

- May 20 memory, graphics, and thermal dumps,

- May 20 app-generated context JSONL output,

- May 20 parsed context-state counts and summary JSON.

Verified May 20 context-state coverage from 16_context_log_20260520_115419.jsonl:

| State | Observed | Count |
| --- | --- | --- |
| Idle | Yes | 926 |
| Distracted | Yes | 620 |
| Transitioning | Yes | 530 |
| Engaged | Yes | 144 |

Current result:

The evidence package supports the claim that all four context states were observed during headset execution. The current Unity 6 run produced 2,220 valid context JSONL records.

### 4.8 Research Paper Draft

A Lavanya-focused research paper draft was prepared using current implementation details and collected evidence.

Completed outputs:

- Markdown paper source,

- DOCX paper draft,

- PDF paper draft,

- supporting figures,

- Phase 4/user study treated only as future work.

Current result:

The paper draft is available for review and further refinement. It does not claim completed user-study results.

### 4.9 Demo Presentation Preparation

The project was prepared for presentation through script and visual-polish work.

Completed improvements:

- prepared a LinkedIn/company demo voiceover script,

- aligned the script with the actual headset flow,

- described onboarding, task execution, incorrect selection, adaptive support, evidence logging, and completion,

- added a custom neutral demo skybox to replace the Unity default skybox in the TrainingSimulation scene.

Current result:

The demo is better prepared for video recording and stakeholder presentation. The new skybox should be visually checked in Unity/headset before final sharing.

## 5. Evidence Files

Primary evidence files currently available:

- May 14 full headset evidence video: Research_Evidence/03_Context_State_Coverage/20260514_run01_full-evidence.mp4

- May 14 console and filtered evidence: Research_Evidence/05_Stability_Latency/

- May 14 processed QA tables: Research_Evidence/07_Processed_Tables_Charts/

- May 20 QA index: Research_Evidence/qa_quest_test_20260520/00_qa_evidence_index.json

- May 20 ADB/device/package/activity evidence: 01_adb_devices.txt through 07_activity_top_after_launch.txt

- May 20 Unity runtime logcat: 08_runtime_logcat.txt

- May 20 error-only logcat: 09_errors_only_logcat.txt

- May 20 memory, graphics, and thermal evidence: 12_meminfo.txt, 13_gfxinfo.txt, 14_thermal_status.txt

- May 20 app-generated current context log: 16_context_log_20260520_115419.jsonl

- May 20 legacy context log: 17_legacy_context_log.json

- May 20 parsed state counts: 18_context_state_counts.csv

- May 20 parsed context summary: 19_context_log_summary.json

These files are stored under the Research_Evidence folder using the organized evidence structure created for the project. The May 20 screenshot and ADB screenrecord files are currently zero-byte files due to Quest/XR layer capture limitations and should not be used as visual proof.

## 6. Current Project Status

Current status:

The approved Unity XR proof-of-concept implementation is functionally complete for the current research-demonstration scope and is ready for review, paper-supporting use, and final demo capture.

Reason for this status:

- the headset experience runs and supports the sorting task on Quest 2,

- the project has been migrated to Unity 6000.4.7f1,

- the Android activity entry now uses Unity 6’s UnityPlayerGameActivity,

- onboarding and guidance now communicate the research purpose,

- the system demonstrates four context states,

- adaptive guidance is visible during runtime,

- incorrect selection and idle support behavior are represented,

- completion screen communicates research success,

- QA metrics and context logs are captured from the headset,

- all four context states are present in the May 20 app-generated context JSONL evidence,

- paper and report sources are updated for the Unity 6 Quest QA state,

- visual presentation has been improved with a custom demo skybox.

This status does not mean the full research program is complete. It means the current proof-of-concept and evidence package are complete enough for supervisor review, stakeholder demonstration, and paper-draft support.

## 7. Remaining Work

Remaining work is limited to review, validation, and final presentation tasks:

- create 15_manual_qa_notes.txt with headset-observed pass/fail results,

- recapture visual proof using Quest screenshot, external phone photo, or external video because ADB screenrecord returned an XR layer-stack error,

- record the final demo video using the prepared script if a demo video is required,

- review the paper draft with supervisor/team feedback,

- update the paper if requested,

- avoid claiming Phase 4 user-study outcomes until that work is actually conducted,

- keep evidence files organized for final submission and presentation.

## 8. Important Limitations

The following limitations should be stated clearly when presenting the project:

- This is a proof-of-concept, not a completed large-scale user study.

- Phase 4/user-study work is future work unless separately completed.

- The adaptive behavior is intentionally lightweight and focused on guidance/support.

- The system adapts UI guidance and feedback; it does not introduce unrelated gameplay or autonomous task redesign.

- room_scale posture values should be interpreted as spatial/boundary context, not strict sitting/standing classification.

- The current evidence supports runtime state coverage and signal logging, but formal statistical user validation remains outside the completed scope.

- ADB screenrecord did not produce usable visual evidence in the May 20 Quest run, so visual proof should come from a headset screenshot recapture or external camera recording.

## 9. Final Assessment

The project has successfully moved from a technically working Unity XR prototype to a clearer, more presentable adaptive XR research proof-of-concept that is now verified on Unity 6 and Quest 2.

The current implementation demonstrates:

- headset-based task execution,

- multimodal XR signal capture,

- context-state inference,

- adaptive runtime guidance,

- corrective task feedback,

- idle support behavior,

- research-focused completion summary,

- QA evidence logging,

- organized evidence package,

- Unity 6 migration and Quest launch verification,

- app-generated context JSONL output with all four states,

- and presentation-ready documentation outputs.

The project is currently suitable for final demo preparation, internal team review, stakeholder explanation, and research-paper refinement within the approved scope.

## 10. Unity 6 Migration and Quest Verification Update - May 20, 2026

After the May 15 report, the Unity project was migrated and verified on Unity 6000.4.7f1.

Completed update work:

- stabilized the Unity project after package import and Safe Mode issues,

- confirmed the TrainingSimulation scene and project assets were preserved,

- replaced Meta XR All-in-One with Meta XR Core to avoid duplicate Oculus Android namespace conflicts,

- restored required direct dependencies including Input System and TextMeshPro,

- applied Meta XR Project Setup Tool fixes for Quest/Android compatibility,

- updated the Android manifest to use Unity 6’s com.unity3d.player.UnityPlayerGameActivity,

- fixed the Quest loading-screen issue caused by the invalid AppUIGameActivity entry,

- added a camera fallback in XRAppShellController so the scene retains a valid render camera if rig bootstrapping is incomplete,

- replaced obsolete project-script API calls for Unity 6 compatibility, including object lookup and TextMeshPro wrapping APIs,

- built, installed, launched, and verified the APK successfully on Meta Quest 2,

- collected ADB, logcat, package/activity, memory, graphics, thermal, and app context-log evidence.

Current verified environment:

- Unity Editor: 6000.4.7f1

- OpenXR Plugin: 1.16.1

- Meta XR Core SDK: 201.0.0

- URP: 17.4.0

- Target device: Meta Quest 2

- Runtime scene: Assets/Scenes/TrainingSimulation.unity

- Android package: com.UnityTechnologies.com.unity.template.urpblank

- Runtime activity: com.unity3d.player.UnityPlayerGameActivity

- Quest device ID used for QA: 1WMHH836GS1082

- Device OS evidence: Android 14, SDK 34

May 20 evidence summary:

| Evidence Item | Result |
| --- | --- |
| ADB device connection | Captured |
| Package installed | Captured |
| Unity activity running | UnityPlayerGameActivity confirmed |
| Runtime logcat | Captured, 27,021 lines |
| Current context JSONL | Captured, 2,220 valid records |
| Context states observed | Idle, Distracted, Transitioning, Engaged |
| Memory/gfx/thermal dumps | Captured |
| Screenshot/video | Needs visual recapture; ADB media files were zero bytes |

Current status:

The application now launches correctly on Quest 2 and the main simulation flow is working. The paper and report are updated with the current Unity 6 Quest QA evidence. Remaining work is limited to manual QA notes, visual proof recapture, optional demo video capture, APK packaging if needed, and final repository backup.